| Tray type | Tray S/N | W | Rework | Preventive cuts | Bubbles cutted (face) | MCM installed | Ladders installed | Short (face) | Functional test | Curing before 1st T-Vac | Curing before 2nd T-Vac | N° of bad channels:D=dead,N=noisy, Di=disconnected (before T-Cycle/After T-Cycle) | Status 08/13/2004 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mid | 004 | Hand sanded | yes | Cut | Yes (top/bottom) | Yes | No | -- | -- | 1 week at room temp. (Failed) | 24 hr at 40°C (Accepted) | Top Face: --/-- Bottom Face: --/-- | Rework cuts with tape at INFN |
| Mid | 006 | Hand sanded | yes | Cut | Yes (top) | Yes | Yes | Yes (bottom) | Failed after ecap. | 1 week at room temp. (Failed) | 24 hr at 40°C (Accepted) | Top Face: D0,N0,Di0/ D7,N0,Di0 Bottom Face: --/-- | Scrapped. Top side encapsulated and tested at GA |
| Mid | 007 | Hand sanded | no | No Cut | Yes (bottom) | Yes | Yes | No | Passed | 1 week at room temp. (Accepted) | --- | Top Face: D0,N0,Di3/ D0,N0,Di3 (lost during encap.) Bottom Face: 0/0 | Good |
| Mid | 008 | Hand sanded | yes (twice) | Cut | Yes (top/Bottom) | Yes | Yes | Yes (bottom) | Failed | 1 week at room temp. (Failed) | 24 hr at 40°C (Failed) Before 3rd T-Vac: 24 hr at 40°C (Accepted) | Top Face: D0,N0,Di2/ D0,N0,Di1 Bottom Face: --/ -- | Scrapped. Top side encapsulated and tested at GA |
| Mid | 010 | Hand sanded | no | No Cut | Yes (bottom) | Yes | Yes | No | Passed | 1 week at room temp. (Accepted) | --- | Top Face: D2,N1,Di0/ D2,N3,Di0 Bottom Face: D0,N0,Di0/ D0,N0,Di3 | Good |
| Mid | 011 | Hand sanded | yes | Cut | Yes (top/bottom) | Yes | Yes | Yes (bottom) | Failed | 1 week at room temp. (Failed) | 24 hr at 40°C (Accepted) | Top Face: D0,N0,Di0/ D0,N0,Di0 Bottom Face: --/ -- | Scrapped. Top side encapsulated and tested at GA |
| Mid | 012 | Hand sanded | yes | Cut | Yes (top) | Yes | Yes | Yes (bottom) | Failed | 1 week at room temp. (Failed) | 24 hr at 40°C (Accepted) | Top Face: D0,N0,Di0/ D0,N0,Di0 Bottom Face: --/ -- | Scrapped. Top side encapsulated and tested at GA |
| Mid | 017 | Hand sanded | yes | Cut | Yes | Yes | No | -- | -- | 1 week at room temp. (Failed) | 24 hr at 40°C (Accepted) | Top Face: --/ -- Bottom Face: --/ -- | Rework cuts with tape at INFN |
| Mid | 046 | sanded (sand blasted) | no | Not Cut | Yes (top) | Yes | Yes | No | Passed | <1week at room temp + 24 hr at 40°C (Accepted) | --- | Top Face: D0,N1,Di0/ D0,N1,Di0 Bottom Face: D0,N0,Di3/ D0,N0,Di3 (Disconnected due to breaks in pitch adapter) | tested at INFN (thermal cycle and functional Test) |
| Mid | 047 | sanded (sand blasted) | no | Not Cut | failed last T-Vac | -- | -- | -- | --- | <1week at room temp + 24 hr at 40°C (Failed) | --- | Top Face: --/-- Bottom Face: --/-- | Rework at Plyform |
| Mid | 048 | sanded (sand blasted) | no | Not Cut | Yes (top/bottom) | -- | -- | -- | --- | <1week at room temp + 24 hr at 40°C (Accepted) | --- | Top Face: --/-- Bottom Face: --/-- | On hold – geometrical tolerances out of specs |
| Heavy | 008 | Hand sanded | no | Cut | Yes (top/bottom) | Yes | Yes | No | Passed | 1 week at room temp. (Accepted) | --- | Top Face: D0,N1,Di0/ D0,N0,Di145 Bottom Face: D1,N0,Di7/ D0,N3,Di38 | On hold due to cuts - Under major NCR at INFN |
| Heavy | 009 | Hand sanded | no | Cut | Yes (top/bottom) | Yes | Yes | No | Passed | 1 week at room temp. (Accepted) | --- | Top Face: D0,N0,Di0/ D0,N0,Di0 Bottom Face: D0,N0,Di2/ D0,N0,Di75 Test repeated: Top Face: --/Di0 Bottom Face: --/Di130 | On hold due to cuts - To be tested at INFN (thermal cycle and functional Test) |
| Heavy | 011 | sanded (sand blasted) | no | Not Cut | Yes (top) | Yes | Yes | No | Passed | <1week at room temp + 24 hr at 40°C (Accepted) | --- | Top Face: D0,N0,Di0/ D0,N13,Di1124 Bottom Face: D0,N0,Di0/ D0,N1,Di195 | Under major NCR at INFN |
| Heavy | 035 | sanded (sand blasted) | no | Not Cut | Yes (bottom) | Yes | Yes | No | Failed: 25 disconnected channel | <1week at room temp + 24 hr at 40°C (Accepted) | --- | Top Face: D1,N0,Di1/ D0,N0,Di222 Bottom Face: D0,N1,Di24/ D0,N1,Di27 | Under major NCR at INFN |
| Light | 015 | No tungsten | yes | No | Yes (bottom) | Yes | Yes | No | Passed | <1week at room temp + 24 hr at 40°C (Accepted) | --- | Top Face: D0,N0,Di7/ D0,N0,Di21 Bottom Face: D0,N0,Di8/ D0,N0,Di7 | Under major NCR at INFN |
| Light | 023 | No tungsten | yes | No | Yes (top/bottom) | Yes | Yes | No | Passed | <1week at room temp + 24 hr at 40°C (Accepted) | --- | Top Face: D0,N0,Di0/ D0,N0,Di0 Bottom Face: D0,N2,Di1/ D0,N1,Di1 | tested at INFN (thermal cycle and functional Test) |
| Top | 001 | sanded (sand blasted) | no | Not Cut | failed last T-Vac | -- | -- | -- | -- | 1 day at room temp + 5 hr at 50°C (Failed) | --- | Top Face: --/-- Bottom Face: --/-- | Rework at Plyform |
| Bottom | 002 | No tungsten | no | No | Yes (top) | Yes | Yes | No | Passed | <1week at room temp + 24 hr at 40°C (Accepted) | --- | Top Face: D0,N1,Di0/ D0,N1,Di0 Bottom Face: --/ -- | tested at INFN (thermal cycle and functional Test) |

Tower A trays status 25-Aug-2004