RFA #8	SAS Verification Approach

SPECIFIC REQUEST:

Develop and document a plan for verifying the SAS requirements from the perspective that SAS is part of the ISOC.  It seems unrealistic that testing that is separate from the testing already planned for SAS (e.g., Data Challenges) will be feasible or even possible.  ISOC needs to leverage the already planned SAS-related test activities and use these to officially and independently verify the ISOC SAS requirements.  This will alleviate or at least greatly decrease the need to perform additional SAS testing, which by its nature is difficult and time consuming.

RESPONSE:

The verification plan for the SAS requirements (LAT-SS-00020) will in fact leverage ongoing test activities in the SAS subsystem, and the Data Challenges.  The documentation of that verification will be available on the web, at http://www-glast.slac.stanford.edu/ioc/ioc%20documents/Requirements/_GLAST_LAT_L3_SAS_L3_-_Revised%20-%20with%20verification.htm.  The plan is for each requirement to be linked to a specific test result documented by SAS or to specific results from the Data Challenges.  This webpage will be updated after each Data Challenge, and entered into LATDocs.

We plan to complete the links for Data Challenge 1 (completed in Feb 2004) by 15 October.