RFA #1

Requestor:	Fred Huegel		x62285	GSFC/560

Subject Area:	EGSE

Specific Request:

Evaluate delivery date and completion readiness of ACD EGSE software delivery from Code 584 to Code 568 for I&T activities. If warranted, identify and provide experienced Code 584 personnel (civil servant and/or contractor) to assist present 584 ACD S/W engineer to assure timely delivery and completion of the ACD EGSE software. Identify the type of support, schedule, and deliverable items help that are needed. If a support contractor is identified to support this task, Code 584 and the ACD Project to coordinate in provide funding.

Rationale:

Concern was raised by Mr. Jim La, ACD I&T Lead from Code 568, on the timely EGSE software delivery to I&T from Code 584.  In May 2002, 584 was tasked to provide to Code 568 (via SOW):

1. Design, develop, and deliver Python (was SCL)+ scripts and Qt (was Labview) Graphical User Interfaces (GUIs) to test the assembly of the ACD subsystem through ACD integration and test.

2. Assist Goddard personnel in writing ACD assembly test procedures.

3. Assist Stanford Linear Accelerator Center (SLAC) personnel in debugging their AEM simulator through the creation of test Python (was SCL) scripts.

4. Provide technical oversight on how the ACD EGSE works from an Python/Qt (SCL/Labview) perspective (including AEM database). This oversight is needed through both I&T and environmental testing.

Because the complexity of the task, additional resources may be needed to assist the current 584 effort so that timely delivery and completion of the ACD EGSE S/W may be produced.

Responder:  Dave Thompson		x68168	Code 661

Response:

We expect a new EGSE hardware and software delivery from the LAT in April and another one in July.  We have assembled a requirements document for the required EGSE software for these systems. Three milestones are identified:

April 15 – Ability to handle GARC commands and readback (single FREE card with one GARC and one GAFE), exercise some test scripts, display simple pulse height histograms, and monitor some items for status and alarms.

May 15 -  Add full pulse height histograms and spectrum fitting.

August 1 – Full functionality (not in final form) for full ACD.

We are meeting regularly with Code 584 (John Donahue) and contractor software engineers with considerable EGSE experience (Greg Greer and Bruce Wendel).  They are reviewing requirements and will develop an implementation plan by about March 1.  We are considering sending the software engineers (at least one) to SLAC for several weeks to work with the new system before it is delivered to Goddard.

RFA #2

Requestor:	Dick Horn	408-771-3550		SLAC

Subject Area:	Reliability

Specific Request:

The ACD Reliability requirement is .96 at 5 years, current estimate is .92.  ACD requested to review reliability analysis, assumptions and define key drivers with LAT System Engineering and Instrument Scientist to identify resolution.

Note:  A splinter was held 8 Jan 03. Three preliminary alternatives were discussed,  the key driver is loss of single tile assumptions which appear to be overly conservative relative to the supporting science requirement at end of life.   LAT Scientist, System Engineering and ACD Subsystem closure plan in work to verify science design margin and updated assumptions.  It is expected that this review will result in ACD meeting their reliability requirement of .96

Rationale:

ACD subsystem reliability allocation is required to support overall LAT Mission requirements at 5 year life.

Responder:  Mike Amato		x63914	Code 556

Response:

The ACD Reliability requirement is 0.96 at 5-years, but the current estimate is 0.92. The key driver to this estimate not meeting the reliability requirement is the fact that one penetration to the Micrometeoroid Shield (MMS) constitutes a failure to meet the ACD detection efficiency requirement of 0.9997.

The ACD team will take the following steps to resolve this RFA.  The changes described in this document shall be incorporated prior to LAT CDR in April 2003.

- The LAT Instrument Scientist, Steve Ritz, has written a rationale of why two or more penetrations of the micrometeoroid shield constitute a failure to meet science requirements, rather than a single penetration.  This document, LAT-TD-01591-01, has been placed into the Cyberdocs system and is attached to this response.  The LAT mission objectives can still be met if the MMS has one penetration, rendering one tile nonfunctional, even though the overall ACD efficiency in this case would be less than 0.9997.

- The ACD Reliability Engineer, Tony DiVenti, shall update his reliability calculations based on the new definition for an ACD MMS failure. The document to be modified is the “Worst Case Analysis & Reliability Assessments for the GLAST Anticoincidence Detector (ACD)”, ACD-RPT-00047.  The ACD has assigned a 0.99 probability that the MMS will have no more than one penetration over the 5-year mission.  With this change the ACD meets the 0.96 overall reliability requirement.

- Two Level 3 requirements shall be changed to incorporate the change that with one MMS penetration the LAT system can still meet all mission requirements even if the ACD does not meet the 0.9997 detection efficiency requirement. The level 3 requirement 5.23.2 “Micrometeoroid Protection” shall change from 0.01/yr mean rate of penetrations to 0.02/yr.  The level 3 requirement 5.24 “Performance Life” shall be amended to clarify that the ACD will maintain performance except for the possibility of loss of one tile due to penetration.

- Although not explicitly referenced in the RFA, the following information is pertinent to the resolution of this problem.  The reliability numbers originally used for the MMS were based on a 1996 Orbital Debris Model, ORDEM96.  Recently, the ACD has been given direction that the requirement has been changed to use the ORDEM2000 model. In addition, the maximum altitude now being considered for GLAST has been raised from 515 km to 575 km (worse from the point of view of micrometeoroids and orbital debris).  The ACD has tasked Johnson Space Center to redesign the MMS to meet the 0.99 probability of no more than one penetration for the ORDEM2000 model and an orbital altitude of 575 km.  This redesign is expected to require only minor changes to the micrometeoroid shield design.

RFA #3

Requestor:	Jim Ryan	301-286-4975		GSFC/543

Subject Area:	Testing

Specific Request:

Demonstrate adequate venting of the tile detector assemblies and the micrometeoroid shield.

Rationale:

Tile detector assemblies are wrapped well to be light tight.  Trapped air must be adequately vented to prevent damage to light tight covering during ascent.

The micrometeoroid shield (MMS) venting scheme was not clear at CDR.  Need to finalize the design and demonstrate that trapped air can adequately vent from under the MMS.

Responder:  Tom Johnson		x61284	Code 556

Response:

The TDA’s are wrapped in two layers of black Tedlar for light protection.  There are two separate vent paths for the TDA’s.  The first vent path is designed into the fiber connector and is simply a 1mm square serpentine path that requires multiple (>10) bounces for the light to pass through.  The second vent path is achieved by leaving a 2-3 cm long length of seam on each layer of Tedlar to be left unsealed.  This can be done since there are multiple layers of Tedlar and the seams are on opposite sides so it would take multiple bounces for a light leak to occur.

The MMS materials are all self venting, in that they consist of woven fabric and open cell foam.  However they do have to vent at the edges.  Therefore the edges will not be sealed and the volume of the MMS enclosed by the thermal blanket will be vented at the bottom of the TDA’s  where there is a transition from having an MMS and Thermal Blanket to just having a Thermal Blanket.  This is the same area in which the volume between the TDA’s and shell will be vented. This approach is similar to the one used for EGRET, which had a similar shield.

RFA #4

Requestor:	Joseph Bolek	301-286-1390		GSFC/424

Subject Area:	Contamination

Specific Request:

Delineate plans and procedures for preventing helium contamination of the photomultiplier tubes (PMT’s) during ACD, LAT, and spacecraft integration.  These should include:

- Sampling of purge gases to ensure no helium

- Use of special purge lines (helium can pass through Tygon tubing).

- Actions to be taken if the helium detector alarm goes off.

- Plans for replacement detectors to be in place if the primary detector has to be removed.

Rationale:

The PMT’s are sensitive to helium contamination.  The sensitivity was noted to be at the 5 ppm level, which is near ambient conditions.  Protecting the PMT’s from contamination will be a challenge especially at the instrument and spacecraft level.

Responder:  Mike Amato		x63914	Code 556

Response:

We have recently revised our Helium sensitivity calculations and produced a detailed helium exposure requirements curve. The new curve and some updated information on how to assess helium exposure on the PMTs are included in an updated version of the document LAT-TD-00720 – ‘LAT ACD Phototube Helium Sensitivity’.   Noticeable effects on the PMTs take quite some time near ambient and even at higher concentrations (over 10 weeks at double ambient helium levels). Because damage to the PMTs takes quite a bit if time we have decided we do not need continuous monitoring.  Samples of purge gasses and of the room will be taken with a Helium monitor (the same one GLAS used) every 2 – 3 days and every time ACD or the PMTs are moved. Actions to be taken if Helium levels exceed the low threshold on the curve include increasing purge pressure (we will be purging with a dry nitrogen specified for low Helium levels and plan on using helium resistant purge lines), moving to constant monitoring and identifying the source. If the source can not be identified or is beyond our control and levels do not drop even with increased purge pressure, the PMTs and or ACD may have to be moved. Again the damage is quite slow, the requirement curve has quite a bit of margin in it (greater than a factor of 10) and we will have a running set of monitoring points to estimate total exposure to that point in I&T.  Of course the urgency of the situation will depend on the accumulated exposure to that point (given our requirement and purging this is unlikely) which will be tracked using the monitor results. This information is currently in the process of being clarified on the ACD I&T plan. The requirements have been added to the latest draft of the Spacecraft IRD. It will be added to the GLAST LAT Contamination plan in its next update. We do not own a back up monitor but if the monitor becomes disabled we do have access to a Goddard sample collection service we used after the first PMTs arrived but before we had the monitor. The only disadvantage is that the results are delayed about a day.

We are currently awaiting delivery of the Helium monitor that GLAS used.  It is scheduled to be delivered to Building 2, Room 218 the first week of March.  It does not come with an operating procedure, however we will generate one by March 28.  The procedure will include standard operating procedures for the monitor, data recording tables, and procedures for handling high levels of Helium.

RFA #5

Requestor:	Ted Michalek	301-286-1956		GSFC/545

Steve Scott	301-286-2529		GSFC/500

Subject Area:	EMI/EMC

Specific Request:

Provide the concept and details of how the various layers of the micrometeoroid shield will be electrically grounded to prevent static charge build up within and between the layers.

Rationale:

It’s not obvious how this will be done since it seems to require a certain level of sheet electrical conductivity within each layer of the shield.

Responder:  Tom Johnson		x61284	Code 556

Response:

The micrometeoroid shield will be sandwiched between a grounded MLI Thermal Blanket and a grounded piece of aluminized Kapton. The MLI and aluminized Kapton will be grounded following standard Goddard procedures, using ground straps attached to the LAT instrument grid.  The grounding procedure is that used for the EGRET instrument on the Compton Observatory, which had a similar shield.

RFA #6

Requestor:	Jim Ryan	301-286-4975		GSFC/543

Subject Area:	Testing

Specific Request:

Environmental testing at the system level should be at “qualification” levels not “acceptance” levels.  If strength qualification can be demonstrated by subsystem tests and analyses, reconsider a full ACD system “sine burst” test.  Examine test predictions from protoflight level random vibration and acoustics tests to see if one of these tests dominates (eliminate one or the other test?).

Rationale:

The “protoflight” approach requires qualification test levels on the flight ACD assembly.  A full up ETU qualification was eliminated from the verification approach (cost/schedule considerations).  ETU qual would have allowed “acceptance” testing of the flight ACD assembly.

Responder:  Mike Amato		x63914	Code 556

“Environmental testing at the system level should be at “qualification” levels not “acceptance” levels.”

We have since changed the levels planned for all environmental tests (including thermal vac) at the ACD full assembly level to ‘protoflight’ levels. These levels are defined as qualification levels which can be at reduced durations.  One possible exception is mentioned below in response to your comment.

“If strength qualification can be demonstrated by subsystem tests and analyses, reconsider a full ACD system “sine burst” test”

We have reconsidered and will modify the ACD system sine burst test. Strength qualification tests have and will be performed on subsystem test components.   The full mechanical structure will see a sine burst test to qualification levels prior to I&T. A sine burst test on the assembled ACD is not seen as necessary.

“Examine test predictions from protoflight level random vibration and acoustics tests to see if one of these tests dominates (eliminate one or the other test?).”

At the time of CDR the decision had already been made that random vibration tests would not be done at the full ACD assembly level because the acoustic loads dominate and in fact encompass our maximum launch loads. This approach has been discussed with LAT and has been agreed upon as an acceptable approach.  Again, the ACD system level tests will be at protoflight levels.

RFA #7

Requestor:	Jim Ryan	301-286-4975		GSFC/543

Subject Area:	Configuration Management

Specific Request:

Although a web-based secure CM system (NGIN) was recently identified by the project, there was no mention of a CM document that defines the roles/responsibilities of personnel with respect to configuration management.  Is there a requirement for a CM plan?  If yes, does it exist?

Rationale:

Roles/responsibilities for CM did not appear to be documented.

Responder:  Tom Johnson		x61284	Code 556

Response:

Yes, there is a Configuration Management Plan for the ACD.  It is ACD-PROC-000107, ACD Configuration Management Plan.  We had experienced some previous difficulties with incorporating an ACD CM system with a system that the LAT Instrument Project Office wanted us to use.  However it has been determined that we will use GSFC’s on-site Instrument Systems and Technology Center configuration management system for all ACD work internal to GSFC (Level 4 and greater tasks).  Interface documents between the LAT and ACD (Level 3) will reside on the LAT CM system.  This approach has been agreed to by LAT project management and is a system that will meet the needs of the ACD.

RFA #8

Requestor:	Ted Michalek		301-286-1956		GSFC/545

Subject Area:	Thermal

Specific Request:

Check to make sure that the thermal conduction from the BFA to the LAT grid is representative of the planned mechanical connection of the BFA to the LAT grid.

Rationale:

Since shims will be used to make the BFA to LAT grid mechanical joints, this may not give a good thermal conductive interface.

Responder:  Carlton Peters		x63185	Code 545

Response:

Parametric study has been performed on conductance value between BFA and Grid.  The results show that radiation and not conduction is the primary mode of heat transfer between the BFA and Grid.  Utilizing radiation only the ACD requirements are satisfied, conduction does provide additional thermal support.

RFA #9

Requestor:	Ted Michalek		301-286-1956		GSFC/545

Subject Area:	Thermal

Specific Request:

Mechanical analyses that consider extreme thermal loading conditions should consider a case or cases where one or more of the five sides of the TSA are at the extreme hot temperature while the remainder of the sides are at the cold temperature.  Such asymmetrical thermal loading should also be applied to the BEA/BFA structural analysis.

Rationale:

Thus far, mechanical loading cases have considered all five sides either at hot or cold extreme.  It is realistic on-orbit that 1 or 2 sides could be facing the sun while the remainder of sides will see a cold environment.

Responder:  Ken Segal		x62895	Code 543

Response:

Asymmetric temperature loadings for the ACD were obtained from the ACD Thermal Engineer.  Two cases were considered, hot case which is when the GRID and Tracker are in a hot case scenario and thermal hot case environmental parameters are applied and a cold case which is when the GRID and Tracker are in a cold case scenario and thermal cold case environmental parameters are applied.  The cold case exhibited the highest temperature gradient across the TSA so the analysis was based on this case.  The various temperatures were applied to the ACD FEM to produce the asymmetric thermal loading condition.  The following tables show the results from the uniform temperature loading and the results from the asymmetric loading.

UNIFORM TEMPERATURE AT QUALIFICATION LEVEL M.S.

Flexure	Blade	Transverse Shear   	Shell Flexure Insert Block Bond

Corner	1.47	+0.16 (w/potting)	0.05

Mid-Span	0.95	+2.36 (w/o potting)	>20.0

ASSYMMETRIC COLD CASE MARGINS OF SAFETY

Flexure	Blade 	Transverse Shear   	Shell Flexure Insert Block Bond

Corner	3.18	+6.24 (w/potting)	0.48

Mid-Span	13.72	+4.85 (w/o potting) 	>20.0

The Margins of Safety obtained from the analysis of the asymmetric temperature loading case illustrates that this loading case is enveloped within the uniform qualification level temperature loading of -40C.

RFA #10

Requestor:	Fred Huegel	301-286-2285		GSFC/560

Subject Area:	Electrical

Specific Request:

Complete the GAFE test procedure ASAP, and provide a copy.

Rationale:

New versions of the GAFE arrive almost monthly.  A test procedure should be available for consistent testing from version to version.

Responder:  Glenn Unger		x69289	Code 564

Response:

GAFE test procedure development is occurring in two phases.  The first phase was to develop a manual test procedure and the second is to develop an automated test procedure.  The manual test proc (ACD-PROC-00067) was used as a basis for testing the first three generations of GAFEs (see the ACD Web site for the formal write-up on the GAFE2 testing, for example).  The final version of the manual test proc is in review and is planned to be used for GAFEv4 testing around early March ‘03.  Afterwards, the automated test proc will be updated and Labview coding will be performed.  Then the automated test proc will be reviewed and tested with GAFEv4 around  March/April ’03.  

Some parts of the automated GAFE test procedure are already incorporated into the GARC Test procedure (ACD-PROC-000062) and the FREE board test procedure, which is largely complete. 

The current version of the GAFE manual test procedure is on the ACD website, and other versions of all procedures will be placed there as they are completed.  Fred Huegel will be informed when that happens

RFA #11

Requestor:	Fred Huegel	301-286-2285		GSFC/560

Subject Area:	Electrical

Specific Request:

Ensure that the correct fabrication standard is used for the FREE printed circuit card.

Rationale:

In the electronics presentation, page 28, it is stated that the FREE PCB will be fabricated to the IPC-6012 standard.  There is some question as to this being the correct standard.

Responder:  Glenn Unger		x69289	Code 564

Response:

Since this is a rigid-free board a standard Printed Circuit Board (PCB) specification does not exist.  Therefore the ACD parts engineers are working on a specification for the FREE PCB.  It is scheduled to be completed and released for review on March 14, 2004.

RFA #12

Requestor:	Jim Ryan	301-286-4975		GSFC/543

Subject Area:	Testing

Specific Request:

Ref: I&T test flow, pg. 13, section 10.  Two modal surveys are shown, one before vibration and one after acoustics.  Typically a low-level sine sweep test is run before and after each vibration test axis.  This checks for shifts in fundamental frequencies, but is not a true modal survey (more response accelerometers and data reduction required).

Sine sweep testing for the flight Delta environment is required (0 – 50 Hz).  Random vibration is required (unless acoustics testing envelopes this environment).  Sine burst testing for strength may be required (unless subsystem test and analysis can show strength qual requirements have been met).

Are two modal surveys planned (required)?  Can the return to the vibe cell after acoustics testing be eliminated (reduce handling risks) by carefully looking at the acceleration response data from acoustics?

Rationale:

Responder:  Mike Amato		x63914	Code 556

Response:

The modal surveys mentioned were defined (in the parenthetical comment) as low level sine sweeps. A full modal test is not planned or needed prior to integration with the LAT Grid. Low Level sine sweeps will be used for monitoring structural integrity.

The post acoustic low level sine sweep will be replaced with a post acoustic test review of accelerometer data.

RFA #13

Requestor:	Steve Scott	301-286-2529		GSFC/500

Subject Area:	Product Assurance

Specific Request:

Describe in detail the problem reporting and corrective action system that will be used for ACD.  When will formal problem reporting start?  Describe the transition in problem reporting and corrective action systems (if any) after ACD delivery to LAT and LAT delivery to the observatory.  Who will ensure that all ACD problems are tracked and closed out at all levels of integration?

Rationale:

This is an essential component of space flight mission assurance, overlooked in section 9, Safety and Mission Assurance.  I’d prefer to see the actual ACD plans and procedures rather than just a requirement from the MAR.

Responder:	Ron Kolecki	 301-286-9399		GSFC/Code 303-SAM

Response:

All problem reporting will be documented using the GSFC Nonconformance reporting system as defined in GPG 5340.2C (Control of Nonconforming Product) and corrective action required will be documented using GPG 1710.1 (Corrective and Preventive Action). Formal reporting will begin post CDR with the start of procurement, fabrication and assembly and continue through final delivery of each subsystem to I&T. At this time, the LAT procedures are still under review, but it is expected that a similar, if not the GSFC on-line based system, will be used for observatory I&T also.

The Product Development Lead will be responsible for initiating the NCR and QA will follow up on the corrective action. Configuration management and the SAM will be responsible for tracking the NCRs and coordinating dispositions with the PDL and the I&T lead.

The SAM is currently developing an Assurance Implementation Plan for the ACD that will define how all the GLAST Mission Assurance Requirements will be met.

RFA #14

Requestor:	Steve Scott	301-286-2529		GSFC/500

Subject Area:	Systems Eng.

Specific Request:

Is there a logistical support plan or spares plan?  Based on the calculated reliabilities, FMEA’s, and mean times to repair, provide a full description of what spares will be provided.  What spares accompany delivery to LAT and to the observatory?

Rationale:

A good spares plan (logistic support plan) will save time and money.  Need to plan ahead.  I’d like to see the list of spares and how you decided which ones to provide.

Responder:  Mike Amato		x63914	Code 556

Response:

The ACD team has spent a lot of time during design of ACD determining the number of spares needed, however, we have not put all of this information in one document.  The following Spares Plan will document the ACD spares plan.

ACD Spares Plan

# Purpose

# This document will identify the ACD subassemblies to be provided as spares to the LAT and their quantities.  All of the spares will be subjected to an environmental testing program as required in the LAT Instrument Verification Plan, LAT-TD-408.

- ACD Spares

  - Detector Elements

    - Tile Detector Assembly (TDA)

The ACD consists of 89 TDAs with 19 different design variations.  The ACD will proved two TDAs for each tile variation that has quantities greater than 5 and will provide only one spare TDA for each design variation that has quantities less than or equal to 5.  The details of each design are listed in Table 1.  This will result in a total of 24 spare TDAs.

    - Clear Fiber Extensions

The ACD will not provide any complete spares for the clear fiber extensions.  Each clear fiber design is unique and the risk of failure is very low.  However, we will have partial spares made up.  The partial spares will use the longest length of clear fiber and the fibers will be bonded into the wave shifting to clear fiber connector and polished.  The PMT end of the clear fiber extension will not be terminated.  This will allow the clear fiber extension spare to be used to replace any damaged fiber extension by trimming the clear fibers to the required length and installing the PMT connector.  It would take approximately 1 day to complete the assembly of a spare clear fiber extension.

    - Fiber Ribbons

The ACD consists of 8 fiber ribbons with 2 different design variations.  One fibber ribbon for each fiber ribbon variation will be provided as spare, see Table 1.  This will result in a total of 2 spare fiber ribbons.

    - PMT Rail Assembly

The PMT Rail Assembly consists of up to 18 PMTs assembled in a rail.  The ACD consists of 12 PMT Rail Assemblies.  The ACD will spare two complete PMT Rail Assemblies and an additional ten PMT subassemblies for individual PMT subassembly replacement.

Table 1. ACD Spares Allocation

| Dwg No. | Description | Flight QTY | Spare Qty | % spares |
| --- | --- | --- | --- | --- |
| 2054496-1 | Tile, Bent | 2 | 1 | 50% |
| 2054496-3 | Tile, Bent | 6 | 2 | 33% |
| 2054496-5 | Tile, Bent | 2 | 1 | 50% |
| 2054497-1 | Tile, Flat | 3 | 1 | 33% |
| 2054497-3 | Tile, Flat | 12 | 2 | 17% |
| 2054497-5 | Tile, Flat | 12 | 2 | 17% |
| 2054497-7 | Tile, Flat | 12 | 2 | 17% |
| 2054497-9 | Tile, Flat | 6 | 2 | 33% |
| 2054497-11 | Tile, Flat | 4 | 1 | 25% |
| 2054497-13 | Tile, Flat | 4 | 1 | 25% |
| 2054497-15 | Tile, Flat | 1 | 1 | 100% |
| 2054497-17 | Tile, Flat | 1 | 1 | 100% |
| 2054497-19 | Tile, Flat | 2 | 1 | 50% |
| 2054497-21 | Tile, Flat | 2 | 1 | 100% |
| 2054499-1 | Tile, Flat Diagonal Left End | 4 | 1 | 25% |
| 2054499-3 | Tile, Flat Diagonal Right End | 4 | 1 | 25% |
| 2054501-1 | Tile, Flat Diagonal Left End | 4 | 1 | 25% |
| 2054501-3 | Tile, Flat Diagonal Right End | 4 | 1 | 25% |
| 2054582 | Tile, Bottom Long | 4 | 1 | 25% |
| 2054650 | Fiber Ribbon, X-Side | 4 | 1 | 25% |
| 2054660 | Fiber Ribbon, Y-Side | 4 | 1 | 25% |
| 2054620-2 | Electronics Chassis (Double Bay) | 4 | 1 | 25% |
| 2054522-1 | FREE PCB | 4 | 1 | 25% |
| 2054522-2 | FREE PCB | 4 | 1 | 25% |
| 2054526 | HVBS PCB | 16 | 4 | 25% |
| 2054520-1 | Electronics Chassis (Single Bay) | 4 | 1 | 25% |
| 2054522-1 | FREE PCB | 4 | 1 | 25% |
| 2054526 | HVBS PCB | 8 | 2 | 25% |
| 2054535-1 | PMT Rail Assembly | 12 | 2 | 17% |
| 2054545 | PMT Assembly | 194 | 36 | 24%1 |
| 2054536 | HV Power Distribution Bd Assy | 12 | 2 | 25% |
| 2054545 | PMT Assembly | 194 | 10 | 24%1 |

Note 1:  The 24% spare calculation is based on 46 spare PMT assemblies.

  - Electronics Chassis Assembly

The ACD consists of eight Electronics Chassis Assemblies, four single-bay chassis and four double bay chassis.  The double-bay chassis consists of twice as many electronic subassemblies; see Table 1.  Each Electronics Chassis Assembly along with the PMT Rail Assembly is designed to be removable from the Base Frame as a single unit.  The Electronics Chassis Assemble includes the following electronics subsystems.

- Front End Electronics (FREE) Circuit Card Assembly,

- High Voltage Bias Supply (HVBS) Circuit Card Assembly.

The Electronics Chassis was designed so that it could be removed as a complete unit.  Once the Electronics Chassis is removed from the ACD Base Frame there are two options to repair the ACD.  The defective Electronics Chassis could be replaced with fully qualified spare unit.   This option would give the quickest turnaround time, however, several tested subassemblies would be replaced.  The second option would be for only one of the electronics subsystems to be replaced on the bench before returning the Electronics Chassis to the ACD.  This would require disassembling one of the qualified Electronics Chassis spare to get the one subassembly.  This option would take longer because the repaired unit would need to be re-qualified, but only the failed unit will be replaced.

The ACD will provide enough spares to fully populate a double bay electronics chassis and a single bay electronics.

  - Micrometeoroid and Debris Shield

The Micrometeoroid and Debris Shield failure was analyzed in the FMEA.  The shield could fail from penetration of a micrometeoroid or orbital debris in our orbital environment.  The shield has a low risk for damage on earth and the cost to provide any spares for this shield is great compared to the risk.  Any damage to the micrometeoroid shield shall be repaired.

- Spares Delivered with the ACD

No spares will be delivered with the ACD.  All spares will be stored at GSFC and will be ready to be shipped if required.  A failure to the ACD after shipment would require careful examination.  Therefore, the delivery of spares from the GSFC to SLAC would not be a schedule driver

RFA #15

Requestor:	Gary Sneiderman	301-286-1054		GSFC/556

Subject Area:	Mechanical

Specific Request:

Evaluate changing the baseline bottom tile mount concept to one that does not rely on a slipping interface.  Included in this evaluation, examine the consequence of one (or two) broken flexures if the concept is not changed.  Add the evaluation of broken flexures to the project risk list if the concept is not changed.

Rationale:

The bottom tile slip/stick flexure must accommodate 8.4 mm of thermal expansion.  Tests have shown that flexures fail at >6 mm displacement in the weak axis shear direction.  This means that the last three flexures are at risk.  There are numerous causes that could result in the non-slip of the slip interface.  If the slip/stick feature does not work, flexures will fail.

Since subtle features (workmanship/tolerances/friction properties/Belleville preload/contamination) of the slip interface are important in the proper function of the flexure, the low sample rate in the proposed qualification testing may not accurately simulate the flight condition and could provide a false positive result.  There are 24 slip/stick fasteners that could cause a flexure failure (2 fasteners/flexure; 3 flexures/bottom tile with >6 mm displacement; 4 bottom tiles), yet the proposed qualification test only tests a sample of 8 fasteners.

Responder:  Ken Segal		x62895	Code 543

Response:

The bottom tile flexure support design is a support flexure in the 'fixed/free' concept common to the other ACD tiles. This design does not rely on a 'slip stick' mechanism.

The flexure design is a thinner composite laminate, .025 inch compared to .035 inch, than the baselined tile flexures. This thinner flexure design allows adequate compliance and has positive strength margins under thermal loading as well as launch loads (less severe of the two load cases).

Testing plans include fabricating bottom tile flexures and testing them in strong and weak axis shear.  Loading to failure in the weak axis will be performed after 12 load cycles to the maximum predicted deformation ( based on survival temperature predictions).  This approach will prove the design is capable to withstand repeated loading and maintain a margin after the repeated loading.

Flexure failure is not deemed a risk on orbit. Even with three flexures in a row broken the tile would maintain its position as it is contrained by the Micrometeoriod Shield, the  4 flexures. No science impact would result.

RFA #16

Requestor:	Dick Horn	408-771-3550		SLAC

Subject Area:	MGSE

Specific Request:

Identify TDA’s that will/may require the most disassembly to access or replace/repair.  Suggest building “protective covers” to ensure that these TDA’s will not be easily damaged.  Recommendation is:  Work with the LAT team to identify impacts and benefits (tech/cost/schedule) of building and integrating a hard cover to be installed from ACD assembly through launch prep.  Include evaluation of ease of application/removal of the cover and potential of collateral damage from applying and removing the cover.

Rationale:

Probability of handling damage from ACD assembly through launch prep is a reality and must be assessed and mitigated where possible.

Responder:  Ken Segal		x62895	Code 543

The TDA's that require the most disassembly to replace are the tiles on the top of ACD. Because the TDA’s have a shingle overlap, to remove a top center row TDA, all of the TDA’s in the same column as the TDA to be replaced would need to be removed.  This means that a minimum of 6 TDA’s would have to be removed to gain access to a top center row TDA.

A soft protective cover will be designed and built to protect the ACD during integration, transportation and storage. A hard cover was considered, however the risk of damaging the ACD due to frequent installing and removing a large 'hard' cover that would need to be in close proximity to sensitive ACD surfaces is deemed too great. A soft cover can do an effective job protecting the ACD at a fraction of the design cost of a hardcover, therefore the softcover was selected.  When the ACD is fully integrated it is fairly rugged.  All fibers are shielded by 1 cm thick plastic scintillator and the ACD is covered with the thermal blanket and micrometeoroid shield (which has many layers of foam).  The outer layer of the thermal blanket would be the most sensitive item at full assembly, and it is fairly rugged and can be easily repaired should the need arise.

RFA #17

Requestor:	Mark Goans	301-286-9763		GSFC/301

Subject Area:	Schedule

Specific Request:

The duration of the ACD integration is shown to start on 02/03/04 and finish on 04/22/04 on the top-level schedule.  The integration flow up to the pre-environmental review was shown to take 115 days in the I&T presentation.  Please provide an explanation for the discrepancy in the duration of the integration activity.

Rationale:

Time required for integration may not be accounted for in the project master schedule.

Responder:  Tom Johnson		x61284	Code 556

Response:

Semantics and task definitions have led to the confusion in this area.  What is defined as “ACD Integration” (WBS 4.1.6.7.2 in the project schedule) on the top level schedule is integrating the TSA to the BEA.  This task involves taking the fully integrated BEA and the nearly complete TSA and integrating them together.  The following sub-tasks make up the overall “ACD Integration”:  Install the TSA on the BEA, Mate 186 fiber cables to PMTs, Integrate 4 bottom TDA’s, Perform Functional Test, Install MMS/Thermal Blanket, and perform Performance/Efficiency Test.

The Assembly/Integration Flow shown in the I&T section (Section 10 - page 7) starts with the integration of the BEA and the TSA.  We defined these tasks as “ACD Subsystem Integration”. Both the integration of the BEA and TSA begin in November, 2003.  When the integration of the BEA and TSA are complete, we begin “ACD Integration”.  This accounts for a 67 day variance from November through February 3, 2004.

An additional source of variance is that the I&T Assembly/Integration Flow represented in (Section 10 - page 7), displayed the days as “calendar” days, not “working days.” This led to the additional discrepancy regarding the allocated time for these tasks. In actuality, the total “working day” duration is 82 and not 115 as represented on the chart.

A summary of our top level I&T Schedule follows:

4.1.6.7	ACD INTEGRATION & TEST (starts on 11/3/03)

4.1.6.7.1	ACD SUBSYSTEM INTEGRATION (starts on 11/3/03)

4.1.6.7.1.1	TSA INTEGRATION

4.1.6.7.1.1	BEA INTEGRATION

4.1.6.7.2	ACD  INTEGRATION (starts on 2/3/04)

4.1.6.7.3	ACD ENVIRONMENTAL TESTING (starts on 4/23/04)

The ACD has a schedule that contains over 850 activities.  It is fully resource loaded and all activities have predecessors and successors.  The schedule is updated on a weekly basis and it is used to formally report both cost and schedule variances on a monthly basis.  In summary, we feel that all activities have been accounted for and are reflected as accurately as possible in the ACD master schedule.

RFA #18

Requestor:	Lowell Klaisner	650-967-6290		SLAC

Subject Area:	Product Assurance

Specific Request:

Present a QA plan for the fabrication work at Fermilab of the scintillator tile assemblies.  This plan should include the written procedures and the personnel involved, particularly the chain of command from the ACD management to the on-site personnel.

Rationale:

The manufacturing plan for these assemblies was not presented at this review.  Fermilab has extensive experience in producing similar devices for high energy physics detectors.  But, they have little experience with space programs.  Based on a visit to Fermilab prior to this review, I am concerned about the process control.  The ACD management should assure that the operators are adequately trained and that adequate inspection procedures and personnel are in place to assure quality units.

Responder:  Tom Johnson		x61284	Code 556

Response:

The ACD TDA’s will be fabricated in accordance with ACD-PROC-00059, Fabrication and Assembly Procedure for the ACD Tile Detector Assembly (TDA).  A Work Order Authorization shall be used as a traveler for all work performed on each TDA.  There are Quality Inspection steps specified in ACD-PROC-00059 to verify that the TDA’s meet or exceed all specifications and requirements prior to proceeding to the next step.

As noted, Fermilab has a great deal of experience building similar detectors for ground based detectors.  Fortunately, there is none to very little difference in the ACD TDA’s and detectors used for ground based systems.  The only potential differences would be in the selection of wrapping materials, tapes and adhesives and these are all specified.  The primary components, namely the scintillator material, wave shifting fibers, clear fibers, and optical epoxy are the same for flight as for ground.  These materials shall be qualified, tested, and controlled as specified in ACD-PROC-00059.  The most important steps in the fabrication of the ACD TDA’s are the machining of the scintillator, polishing the edges of the scintillator, fiber polishing (including connectors), fiber end mirroring, and epoxying the fibers into the scintillator.  With the exception of epoxying the fibers into the scintillator, the group at Fermilab has a great deal of previous experience building detectors.  We worked closely with Fermilab during the fabrication of the ACD development and engineering test unit TDA’s.  They have successfully fabricated every type of TDA that is required for the ACD, including the bent TDA and the long bottom TDA.  All TDA’s have been completed with a high level of quality and meet or exceed all requirements.

RFA #19

Requestor:	Dennis Dillman	301-286-7237		GSFC/301

Subject Area:	Systems Engineering

Specific Request:

Provide a risk management plan for ACD.

Rationale:

ACD has a risk list that they feed upwards to LAT.  However, it was not clear how/when/by whom this list gets updated within the ACD subsystem.  Need to clarify risk management roles/responsibilities.

Responder:  Mike Amato		x63914	Code 556

Response:

As part of LAT, ACD risks and risk related issues (mitigation, flow, procedures etc) are captured in the LAT Continuous Risk Management Plan (LAT-MD-00067).  Specific ACD risks and risk parameters are specifically identified in this document in ACD tables. New risks and risk updates will be actively asked for during the main leads and team meeting and by occasional e-mails containing the current ACD risk tables.  Newly identified risks identified by anyone on the team are forwarded to the principal scientist and the systems engineers who discuss the issue. Newly identified risks are then entered into the LAT continuous risk management system by going to this web site (http://www-glast.slac.stanford.edu/systemengineering/lat_risk_management.htm) and entering required information on the on-line form