ACD CDR RFA #10 Response

Requestor:	Fred Huegel	301-286-2285		GSFC/560

Subject Area:	Electrical

Specific Request:

Complete the GAFE test procedure ASAP, and provide a copy.

Rationale:

New versions of the GAFE arrive almost monthly.  A test procedure should be available for consistent testing from version to version.

Responder:  Glenn Unger		x69289	Code 564

Response:

GAFE test procedure development is occurring in two phases.  The first phase was to develop a manual test procedure and the second is to develop an automated test procedure.  The manual test proc (ACD-PROC-00067) was used as a basis for testing the first three generations of GAFEs (see the ACD Web site for the formal write-up on the GAFE2 testing, for example).  The final version of the manual test proc is in review and is planned to be used for GAFEv4 testing around early March ‘03.  Afterwards, the automated test proc will be updated and Labview coding will be performed.  Then the automated test proc will be reviewed and tested with GAFEv4 around  March/April ’03.  

Some parts of the automated GAFE test procedure are already incorporated into the GARC Test procedure (ACD-PROC-000062) and the FREE board test procedure, which is largely complete. 

The current version of the GAFE manual test procedure is on the ACD website, and other versions of all procedures will be placed there as they are completed.  Fred Huegel will be informed when that happens