Request For Action Number: 36 Project Gamma-ray Large Area Space Telescope (GLAST) System/Instrument: Large Area Telescope (LAT) Review: Critical Design Review (CDR) Date: May 12-16, 2003 Originator: Ron Zellar Phone: 301-286-5842 Organization: GSFC/582 Category: Software Title: Addition of Test Engineers to Software Team Action Requested: Investigate options for the addition of engineering resources tasked with the responsibility of developing test procedures, maintaining the Software Test Plan, and defining a test procedure development schedule. Supporting Rationale: The development calls for an unrealistically high code production rate of approximately 25-30 verified lines of code per day per person. This rate is about 3 times higher than the industry standard. Clearly additional staffing will be required to allow the successful production of software and support of I&T. Project Response: