# LAT CDR RFA #24 Response

# Action Requested:

Explain how LAT will assess the impact of structural-thermal distortions on LAT pointing knowledge error in support of observatory-level STOP analysis. Estimate the impact if the distortions turn out to be an order of magnitude (10-20 times) larger than specified.  Provide the analytical results that bound the LAT’s out of plane motion with respect to the LAT Interface Plane (LIP).  Provide the necessary models (thermal, mechanical, optical) and support to Spectrum Astro to complete the observatory-level STOP analysis.

# Supporting Rationale:

The ability of the LAT CDR and Spacecraft PDR design to meet the mission pointing knowledge cannot be determined without a piecewise and/or STOP analysis.  The LAT-SC interface is a questionable area.  There was a detailed discussion of the planned STOP analysis at the spacecraft PDR but none at the LAT CDR. Information is needed to complete the observatory analysis.  This is carried as a top spacecraft risk.  A full STOP analysis could take as long as 6 months and a piecewise analysis may be faster.  The LAT development proceeds at risk the longer it takes to determine whether LAT’s CDR design and spacecraft interface is enough to meet pointing knowledge requirements.

# Response:

SLAC performed transient thermal stress analysis as part of the LAT delta-PDR analysis and demonstrated that the coupled loads analysis (CLA)-derived flight loads are the driving load cases.  This same analysis was used to estimate the thermal/mechanical distortion effects on the LAT component of the observatory pointing knowledge performance.  A value of 4.1 arcsec (1-sigma, radial), versus the 7.0 arcsec requirement, was obtained.

Prior to the integrated thermal/mechanical distortion analysis task, Spectrum Astro performed sensitivity studies and found the loads generated by LAT thermal excursions are enveloped by CLA derived flight loads.  Therefore, the margins presented at the spacecraft PDR are the driving margins.  They found that the spacecraft attitude determination contribution to the observatory pointing knowledge was estimated to be 3.9 arcsec (1-sigma, radial), versus the 6.0 arcsec requirement.

SLAC has updated their structural and thermal models to close out the open issues that were present at the LAT CDR (especially the calorimeter-grid interface and the thermal joint between the electronic boxes and the cross-LAT plate).  These updated models have been used to repeat the LAT thermal/mechanical distortion analysis.  The LAT component of the observatory pointing knowledge has again been verified to meet the requirements to the fixed LAT Interface Plane (LIP).  A value of X.X arcsec (1-sigma, radial) versus the 7.0 arcsec requirement was obtained for dynamic analysis around a single orbit.  SLAC is continuing to perform thermal/mechanical distortion analysis for both static (comparing attitude to attitude) and dynamic (variations around a single orbit) cases .

The LAT team is supporting the Project Office STOP analysis.  Spectrum Astro has performed a series of observatory-level thermal/mechanical distortion sensitivity analyses.  The initial analysis incorporated the PDR spacecraft and delta PDR LAT structural and thermal models.   The integrated observatory thermal/mechanical distortion analysis provided end-to-end pointing performance information.  This included a realistic treatment of the spacecraft-LAT interface for the first time.  Preliminary thermal/mechanical distortion analysis performed during August 2003 demonstrated that the interface contribution to the observatory pointing knowledge is not significant.  Updates to this preliminary analysis were done using the worst-case thermal design attitudes applied to the  pre-CDR spacecraft and interim post-CDR LAT structural and thermal models.  This static analysis was performed on 3 end-of-life hot design cases.  The results of the integrated observatory distortion analysis between the primary star tracker and the worst case individual Tracker tower was 6.5 arcsec.  This can be compared to 8.5 arcsec from the end-to-end pointing knowledge budget, if all non thermal-mechanical distortion terms are zeroed out.

SLAC has provided the final CDR structural and thermal models to the Project Office.  Post Mission CDR, the Project will perform integrated observatory thermal-mechanical distortion analyses as well as individual LAT and spacecraft analyses with the final CDR LAT and spacecraft structural and thermal models.  Analysis will be performed for both static cases (comparing results from different attitudes) and dynamic cases (comparing results for a single attitude throughout an orbit).  The displacements of the LAT-spacecraft interface will be reviewed to ensure that the loads are still bounded by the launch loads.  Finally, observatory distortion analyses will continue to be run with the test-correlated models LAT and spacecraft structural and thermal models.

In preparation for performing the integrated observatory thermal-mechanical distortion analyses, the Project Office held two peer reviews with independent AETD personnel to review the plan for these analyses.  During these reviews, the Project presented worst case predictions for pointing knowledge assuming a model uncertainty factor of 2 against the results from the structural modeling and assuming one star tracker failure.  This worst case calculation predicted a pointing knowledge which was about a factor of 2 greater than the 10 arc-second requirement.  The Project Scientist has studied this and believes there would be some impact to localizing sources that do not occur in the LAT field of view with a calibration source.  Based on all of the analysis performed to date, the Project does not see a way for the distortions to be an order of magnitude larger than the requirement.