Meeting:	GLAST Preliminary Design Review, January 8-11, 2002

Subsystem:	Electrical 	Response Accepted/

RFA Closed:

RFA Number:	54	_________________

(Originator’s initials)

Originator:	Fred Huegel, Code 564, 301-286-2289

Specific Request:

Continue to investigate backup options for the RAO 750.  Evaluate schedule, cost and technical impacts of candidate backups.

Supporting Rational:

No Flight RAD750 processors have been delivered as of yet and the development is behind schedule.

Response: