Meeting:	GLAST Preliminary Design Review, January 8-11, 2002

Subsystem:	Electrical 	Response Accepted/

RFA Closed:

RFA Number:	57	_________________

(Originator’s initials)

Originator:	Fred Huegel, Code 567, 301-286-2292

Specific Request:

Reevaluate the need for additional resources in the flight software development area.

Supporting Rational:

Based on the upper level estimate of 300K lines of code for the flight software and the current support level of 5.5 FTEs it appears that the development pace will be comparable to the intensive effort on the balloon flight.  With the added testing requirements for flight software the schedule could be very difficult to meet.

Response: