Meeting:	GLAST Preliminary Design Review, January 8-11, 2002

Subsystem:	Thermal 	Response Accepted/

RFA Closed:

RFA Number:	29	_________________

(Originator’s initials)

Originator:	D. Hewitt/T. McCarthy, Code 545, 301-286-5115

Specific Request:

Pursue with the GLAST Project whether funding can be found to fabricate the radiators on the original schedule (rather than the year slip apparently mandated by the funding profile).

Supporting Rational:

This is a programmatic risk that should be avoided if possible.

Response:

The schedule risks associated with late fabrication of the Radiators has been discussed with the GLAST Project Office.  The six-month extension of the LAT has provided adequate schedule float.

Funding has been authorized to begin radiator fabrication in FY03.