| No. | Action | Actionee | Due date/Status | Results |
| --- | --- | --- | --- | --- |
| 1 | Define functionality of external test crate | Hascall/Wai/Claus/Waite | 8 March 04 Closed | Viewgraphs generated for March 7 meeting that defines possibilities, but firm requirements need to be generated as part of ongoing planning |
| 2 | Complete subsystem test list, coordinate with Subsystems managers and get agreement on when the scripts will be delivered to I&T | Hascall/Claus | 15 March 04 for Cal and Tracker | Still in work, focus has been on TEM and TEM/PS |
| 3 | Examine single tower tests to see which of them could (or should) use combined scripts. Discussion topic at next meeting | Hascall | TBD | Viewgraphs generated, more work needed, defer until first level of tests are defined |
| 4 | Define "in-orbit calibration" and document resulting software requirements. | Schalk, DeKlotz and Eduardo. Schedule - First cut at meeting in 2 weeks. | First cut at meeting on 15 March 04 | Viewgraphs on web |
| 5 | Define 2 tower test suite | Ritz | Draft by 15 March 04 |  |