RFA #4	ISOC Requirements and Testing (Overall)

SPECIFIC REQUEST:

(A) Complete the Level 3 Requirements documents for all components of the ISOC.  Complete mapping of Level 2 requirements to Level 3.

There appear to be two Level 2 documents that contain requirements on the ISOC.

- LAT-SS-0020 LAT SAS Requirements Science Analysis

- LAT-SS-0015 LAT IOC Performance Specification

There are some Level 3 requirements documents (Pipeline Spec, LAT-SS-0021 (LAT Instrument Ops Facility Subsys Spec)), but the list doesn’t appear to be complete across the full ISOC.  (note that Erik identified -00020 as L2, but it is really L3)

(B) Test Plans and Verification Matrices, and schedule for test and delivery, should be completed for all the L2 and L3 requirements specs.

RESPONSE:

(A) LAT-SS-00015 is the Level 2 requirements document; -00020 (science) and -00021 (operations) are the complete set of Level 3 requirements.  All three are signed off, though as a result of the Ground Systems design review, and internal review, a number of changes to SS-00021 are in work.  The first set of changes will be ready by 30 November; additional changes involving commanding and other areas will take until Dec 31.

The current (signed-off) Level 3 requirements have been mapped up to Level 2 or to GSRD; this mapping can be reviewed at http://www-glast.slac.stanford.edu/ioc/ioc%20documents/Requirements/_GLAST_LAT_L3_ISOC_L3_-_2004Aug03.htm.

(B)  The Verification Plan for Level 2 requirements has been drafted (LAT-SS-02513).  The Test Plan for verifying the operations requirements (-00021) is in preparation, with a target completion date of 31 December.  The verification plan for the science requirements (-00020) will leverage ongoing work in the SAS subsystem, and the Data Challenges; this is described in the response to RFA#8.